Phase 1 — Make the real video pipeline exist

This is the first thing that must become real.

Step 1.1 — Real upload flow

Implement the real backend flow for learner video upload.

Must do

- accept video from frontend

- validate file type

- validate duration

- save file to storage

- create learner attempt record

- link attempt to chapter / expert video

Output

After upload, backend returns:

- attempt_id

- file path / storage key

- upload status

Goal

No more fake frontend-only upload.

Step 1.2 — Expert video retrieval

When evaluation starts, backend must know exactly which expert video to use.

Must do

- map chapter → expert video path

- verify expert video exists

- load expert video automatically

Output

Evaluation start receives:

- learner attempt id

- associated expert video

Goal

The comparison pair becomes real:
expert video + learner video

Step 1.3 — Evaluation job flow

Make one clean evaluation flow.

Must do

When user clicks evaluate:

- verify learner video exists

- verify expert video exists

- create evaluation record

- set status: queued / processing / done / failed

- run backend pipeline

Output

Three endpoints should work for real:

- start evaluation

- check status

- get result

Goal

Real backend execution replaces mock evaluation.

Phase 2 — Computer Vision foundation

Now build the actual CV engine that extracts comparable motion.

Step 2.1 — Standardize both videos before analysis

Before MediaPipe, both videos must be normalized.

Must do

- extract frames

- normalize fps

- normalize resolution if needed

- keep timestamps

- store frame index

Why

If expert is 60 FPS and learner is 24 FPS, comparison becomes messy.

Output

A clean frame sequence for both videos.

Step 2.2 — Run MediaPipe on both videos

This is your first real perception layer.

Must do

For each frame:

- detect left hand

- detect right hand

- optionally detect pose if useful

- store landmarks in structured JSON

Save for every frame

- frame index

- timestamp

- left hand landmarks

- right hand landmarks

- detection confidence if available

- missing-hand cases

Output

Two landmark files:

- expert landmarks JSON

- learner landmarks JSON

Goal

You now have structured motion data instead of raw video.

Step 2.3 — Clean and stabilize landmarks

Raw landmarks will be noisy.

Must do

- handle missing frames

- smooth jitter

- keep consistent left/right structure

- drop unusable frames if necessary

- interpolate lightly if gaps are small

Why

Bad cleaning will destroy comparison quality.

Output

Clean sequences ready for motion analysis.

Step 2.4 — Decide the comparison representation

Do not compare raw video directly. Compare motion representation.

Best MVP choice

Use hand landmarks to build:

- fingertip trajectories

- wrist trajectory

- palm center trajectory

- relative distances between key points

- joint angles

- velocity

- acceleration

Important

Use relative / normalized features, not only raw coordinates.

Example:

- distance between thumb tip and index tip

- wrist relative to palm center

- angle between wrist-index-pinky

- hand openness

- movement smoothness

Output

For every frame, create a motion feature vector.

Phase 3 — Real video comparison engine

Now both videos become comparable mathematically.

Step 3.1 — Temporal alignment

The learner and expert will perform the same action at different speeds.

MVP choice

Use DTW first.

Must do

- vectorize motion features frame by frame

- align learner sequence with expert sequence

- get alignment path

- get normalized distance

Why DTW first

Because it is:

- simple

- explainable

- strong enough for MVP

- suitable when timing differs

Output

A mapping between expert frames and learner frames.

Step 3.2 — Compute comparison metrics

Now define the real evaluation signals.

Priority metrics for MVP

Start with 4–6 only:

- Trajectory deviation

  - how different the motion path is

- Velocity difference

  - is learner too fast / too slow / inconsistent

- Angle deviation

  - wrist / finger / hand posture differences

- Smoothness / jerk

  - motion stability quality

- Timing / rhythm deviation

  - sequence timing mismatch after alignment

- Hand openness / grip behavior

  - useful if task involves grasping or precision

Optional for later

- pose-body coordination

- tool alignment

- object interaction quality

- two-hand coordination score

Output

A clean metrics object like:

- angle_deviation

- trajectory_deviation

- velocity_difference

- smoothness_score

- timing_score

Step 3.3 — Create a scoring formula

You need one final score, but it must come from real metrics.

Must do

- normalize metric values

- assign weights

- compute final score /100

Example logic

- trajectory: 30%

- angle: 25%

- velocity: 20%

- smoothness: 15%

- timing: 10%

Important

Keep it deterministic.
Same inputs must always produce same score.

Output

- final score

- per-metric breakdown

Step 3.4 — Detect key error moments

This is very important for the VLM later.

Must do

Find the moments where deviation is highest:

- segment with biggest angle error

- segment with unstable speed

- segment where path diverges most

Output

A list like:

- frame range 42–58: wrist angle issue

- frame range 88–101: path drift

- frame range 120–135: inconsistent speed

Why

Without this, the VLM will speak too generally.

## Phase 4 — Semantic Understanding Layer

At this point, the system already measures motion differences well:

- alignment

- kinematic metrics

- scoring

- key error moments

But motion numbers alone are not enough.
Now the system must start understanding the meaning of the action inside the craft video.

This phase is where we add the semantic layer.

The goal is not to replace the current CV pipeline.
The goal is to enrich it.

### Step 4.1 — Add semantic video understanding

Introduce a semantic analysis component based on V-JEPA or a V-JEPA-style video understanding module.

Its role is to analyze the expert and learner videos at a higher level than landmarks.

It should help answer questions like:

- what phase of the action is happening now?

- is the learner in the same semantic phase as the expert?

- where does the action begin, stabilize, and end?

- what motion segment corresponds to grasping, placing, cutting, shaping, rotating, etc.?

Output should be a structured semantic representation such as:

- action phases

- segment labels

- coarse temporal regions

- semantic correspondence between expert and learner

Example:

- preparation phase

- grasping phase

- execution phase

- finishing phase

This layer should remain modular:

- MediaPipe and kinematics still produce measurable motion facts

- semantic layer produces action context

### Step 4.2 — Fuse kinematics and semantics

After semantic understanding is added, combine it with the current motion analysis pipeline.

The system should be able to connect:

- kinematic deviations

- error segments

- semantic action phases

Instead of only saying:

- trajectory drift at frames 42–58

the system should be able to say:

- trajectory drift during the shaping phase

Instead of:

- wrist angle issue at segment X

it should say:

- wrist angle issue during the grasping phase

This fusion layer is very important because it makes later explanations more meaningful and less generic.

Output of this step should be a fused analysis object containing:

- score

- metrics

- per-metric breakdown

- key error moments

- semantic phase labels

- phase-aware error descriptions

### Step 4.3 — Add grounded explanation generation

Now the system can explain results in a useful way.

This explanation layer should be grounded in:

- computed metrics

- detected error moments

- semantic phase labels

- known motion facts only

It must never invent details that were not computed.

The explanation system should receive a structured payload containing:

- final score

- metric values

- strongest area

- weakest area

- top error segments

- semantic labels for those segments

- plain-language facts derived from computation

Example facts:

- learner wrist angle is consistently larger than the expert during the grasping phase

- largest trajectory deviation occurs during the execution phase

- speed becomes unstable in the middle segment

- hand openness closes too early compared to the expert

Goal:
the language generation layer must speak from facts, not guesses.

### Step 4.4 — Start with rule-based semantic feedback before full VLM if needed

Even if the final target is a VLM-based explanation, the first robust version should still support a rule-based explanation layer.

Reason:

- easier to debug

- easier to validate

- easier to prove grounding

- safer than immediately relying on free-form generation

So Phase 4 should support two possible modes:

- rule-based grounded explanation

- VLM-based explanation using the same structured payload

The important thing is that both modes use the same factual backbone.

That means the explanation architecture should already be designed as:

- analysis output

- structured explanation payload

- explanation generator

not as:

- random prompt to model

# 🧠 Phase 5 — Persistence Layer (Database)

Now your system produces complete evaluation results.
We must store them and turn the system into a real application.

## 🔹 Step 5.1 — Set up database (local first)

Goal:
Create a real database instance for development.

Recommended:

- SQLite (fast, no setup)

- later switch to PostgreSQL if needed

System must support:

- users (optional for now)

- learner attempts

- evaluation results

## 🔹 Step 5.2 — Store evaluation results

After evaluation is complete, store:

attempt_id
score
metrics
per_metric_breakdown
key_error_moments
semantic_phases
explanation
timestamp

👉 Important:
Store FULL structured output, not partial data.

## 🔹 Step 5.3 — Add evaluation history

System must support:

- multiple attempts per user/chapter

- retrieving past evaluations

- ordering by time

This enables:

- progress tracking

- comparison

## 🔹 Step 5.4 — Add basic progress tracking

Track:

- best score per task

- average score

- improvement over time

Keep it simple (MVP).

# 🎨 Phase 6 — Frontend Integration (Real App Flow)

Now connect your backend to the real user experience.

## 🔹 Step 6.1 — Replace mock data

Frontend must use:

upload → evaluation → result API

NOT mock values anymore.

## 🔹 Step 6.2 — Display evaluation results

UI should show:

- final score (/100)

- key metrics

- strengths / weaknesses

- explanation (important)

- key error moments (timestamps)

## 🔹 Step 6.3 — Show semantic-aware feedback

Instead of raw numbers:

❌ trajectory deviation: 0.169

Show:

✅ path drift during preparation phase

## 🔹 Step 6.4 — Add timeline feedback (simple)

Display:

- error segments on timeline

- clickable timestamps

Example:

00:01–00:02 → path drift

## 🔹 Step 6.5 — Side-by-side comparison (basic)

- expert video

- learner video

- synced playback (optional for now)

## 🔹 Step 6.6 — Minimal visual guidance

Do NOT overcomplicate:

- highlight error moments

- show labels (no heavy overlays yet)

🚀 🔹 Step 6.7 — Landmark Overlay Visualization

🎯 This step includes

Backend

- send landmarks per frame

Frontend

- draw:

  - wrist

  - fingers

  - connections

👉 like:

• • •  ← joints
 \|/
  |

🧠 Full correct structure

Phase 6 becomes:

6.1 → connect backend

6.2 → display results

6.3 → show explanation

6.4 → timeline feedback

6.5 → side-by-side video

6.6 → minimal guidance (labels)

🔥 THEN:

👉 6.7 → MediaPipe landmark overlay

🧠 Why we separate it

Because:

👉 overlay is:

- heavier

- frontend + backend work

- sync with video

👉 not MVP

🏁 Final answer

👉 No — Step 6.6 is NOT landmarks
👉 Landmarks come in Step 6.7 (new step)

🚀 Recommendation

👉 Do Phase 6 up to 6.6 first
👉 THEN:

Say:

👉 “build landmark overlay”

I’ll give you:

- exact implementation

- clean and simple

- works first try

DO NOT FORGET ABOUT REAL VLM and Database

# 🔬 Phase 7 — Validation & System Quality

Now you prove your system is correct and meaningful.

## 🔹 Step 7.1 — Create benchmark dataset

Prepare:

- 1 expert video

- 1 good attempt

- 1 medium attempt

- 1 poor attempt

## 🔹 Step 7.2 — Validate ranking

System should output:

expert-like > medium > poor

If not:

- adjust weights

- refine metrics

## 🔹 Step 7.3 — Validate explanation quality

Check:

- explanation matches metrics

- uses semantic labels

- no hallucination

- clear and specific

## 🔹 Step 7.4 — Test robustness

Test with:

- noisy video

- missing frames

- wrong uploads

- partial hands

- different speeds

System should:

- not crash

- produce reasonable output

# 🤖 Phase 8 — V-JEPA Integration (Advanced Layer)

ONLY after full system is working.

## 🔹 Step 8.1 — Add pretrained V-JEPA model

Use:

- pretrained model (no training)

- extract embeddings from video frames

## 🔹 Step 8.2 — Generate semantic embeddings

For each frame:

frame → embedding vector

## 🔹 Step 8.3 — Detect semantic segments

Use:

- cosine similarity

- clustering

- temporal grouping

Detect:

- phase transitions

## 🔹 Step 8.4 — Fuse with existing semantic system

Combine:

motion-based phases + V-JEPA phases

Rules:

- if both agree → strong confidence

- if conflict → keep motion-based

## 🔹 Step 8.5 — Improve explanations

Now you can say:

“during the manipulation phase”

instead of:

“execution phase”

## 🔹 Step 8.6 — Optional: validate improvement

Compare:

WITHOUT V-JEPA vs WITH V-JEPA

👉 This is research-level contribution

# 🏁 Final System Architecture

Video
↓
MediaPipe (kinematics)
↓
Motion representation
↓
Alignment (DTW)
↓
Metrics
↓
Scoring
↓
Error detection
↓
Semantic phases (motion-based)
↓
Fusion (errors + semantics)
↓
Explanation (rule-based / VLM-ready)
↓
Database storage
↓
Frontend display

(+ optional V-JEPA enhancement layer)

## TODO — Replace deprecated FastAPI startup event

- Currently using:

## @app.on_event("startup")

- This is deprecated in FastAPI and should be replaced with lifespan events

## 🔧 Fix later (not urgent)

- Replace with:

## from contextlib import asynccontextmanager

@asynccontextmanager
async def lifespan(app):
    # startup logic (e.g., DB init)
    yield
    # shutdown logic (optional)

app = FastAPI(lifespan=lifespan)

## 🧠 Priority

- ❌ Not blocking

- ❌ No impact on functionality

- ✅ Fix later for clean architecture / future compatibility